Project Planning

Date: 15 February 2025

Project Name: DarshanEase

A Sprint is a fixed period of time in which a development team works to complete a set of tasks or features.

An Epic is a large feature or functionality that cannot be completed within a single sprint. Therefore, it is divided into smaller tasks called user stories.

A Story (User Story) is a small task that represents a specific feature of the system from the user's perspective.

A Story Point represents the amount of effort required to complete a story. Story points usually follow the Fibonacci sequence (1, 2, 3, 5).

1 – Very Easy Task
2 – Normal Task
3 – Moderate Task
5 – Difficult Task

Story Points Scale: (1, 2, 3, 5)

Sprint 1

User Authentication (Epic 1)

User Registration (USN1) – 2
User Login (USN2) – 1

Temple Information (Epic 2)

View Temple List (USN3) – 3
View Temple Details (USN4) – 3
Search Temple (USN5) – 3

Total Story Points in Sprint 1 = 2 + 1 + 3 + 3 + 3 = 12

Sprint 2

Darshan Slot Booking (Epic 3)

View Available Slots (USN6) – 2
Book Darshan Slot (USN7) – 2
View Booking History (USN8) – 2

Donation System (Epic 4)

Online Donation (USN9) – 4

Admin Dashboard (Epic 5)

Manage Temples (USN10) – 5
Manage Bookings (USN11) – 5

Total Story Points in Sprint 2 = 2 + 2 + 2 + 4 + 5 + 5 = 20

Total Story Points

Sprint 1 = 12
Sprint 2 = 20

Total Story Points = 32

Velocity Calculation

Velocity = Total Story Points Completed / Number of Sprints

Velocity = 32 / 2

Velocity = 16 Story Points per Sprint

This means the development team can complete approximately 16 story points in each sprint.