Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 February 2025 |
| --- | --- |
| Team ID |  |
| Project Name | DarshanEase |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email and password | 2 | High | Development Team |
| Sprint-1 | Registration | USN-2 | As a user, I receive confirmation after registration | 1 | High | Development Team |
| Sprint-1 | Login & Security | USN-2 | As a user, I can log into the system using email and password | 1 | High | Development Team |
| Sprint-2 | Temple Browsing | USN-3 | As a user, I can view temples and their details | 2 | High | Development Team |
| Sprint-2 | Slot Booking | USN-4 | As a user, I can book a darshan slot online | 2 | High | Development Team |
| Sprint-3 | Booking Management | USN-5 | As a user, I can view my booking history | 1 | High | Development Team |
| Sprint-3 | Donation System | USN-7 | As a user, I can donate to temples online | 3 | Medium | Development Team |
| Sprint-4 | Admin Dashboard | USN-8 | As an admin, I can manage temples and darshan slots | 4 | High | Development Team |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 5 | 5 Days | 20 Feb 2025 | 20 Feb 2025 | 20 | 29 Oct 2022 |
| Sprint-2 | 10 | 5 Days | 26 Feb 2025 | 26 Feb 2025 |  |  |
| Sprint-3 | 11 | 5 Days | 04 Mar 2025 | 04 Mar 2025 |  |  |
| Sprint-4 | 9 | 5 Days | 10 Mar 2025 | 10 Mar 2025 |  |  |

Velocity:

Team velocity represents the number of story points completed in a sprint. If the team completes 8 story points in a 6-day sprint, the average velocity becomes:

Average Velocity = Total Story Points / Sprint Duration

Average Velocity = 8 / 6 ≈ 1.33 story points per day.

This helps estimate how much work can be completed in future sprints.

Burndown Chart:

A burndown chart represents the amount of work remaining versus time in a sprint. It helps track project progress and ensures that development stays on schedule. As tasks are completed during the sprint, the remaining work decreases, which is reflected as a downward trend in the burndown chart.